**InsightStream: Navigate the News Landscape**

**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 11/03/2025 |
| Team ID | ID-149960 |
| Project Name | InsightStream: Navigate the News Landscape: |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | **News Categorization** | USN-1 | As a user, I want to browse news by category for easy access to topics of interest. | 20 | High | Bharath  Bhuvaneshwaran  Mohan dass  Sai rohith  Shyam kumar |
| **Sprint-2** | **Trending News Section** | USN-2 | As a user, I want to see the most trending and breaking news on the home page. | 20 | High | Bharath  Bhuvaneshwaran  Mohan dass  Sai rohith  Shyam kumar |
| **Sprint-3** | **Personalized News Feed** | USN-3 | As a user, I want to customize my news feed with topics and sources I prefer | 25 | High | Bharath  Bhuvaneshwaran  Mohan dass  Sai rohith  Shyam kumar |
| **Sprint-4** | **Mobile Optimization** | USN-4 | As a mobile user, I want a fast, smooth, and responsive reading experience. | 20 | High | Bharath  Bhuvaneshwaran  Mohan dass  Sai rohith  Shyam kumar |
| Sprint-5 | **Localization & Language Support** | USN-5 | As a user, I want to read news in my preferred language with regional news recommendations. | 20 | Medium | Bharath  Bhuvaneshwaran  Mohan dass  Sai rohith  Shyam kumar |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 6 Days | 1 Mar 2025 | 2 Mar 2025 | 20 | 2 Mar 2025 |
| **Sprint-2** | 20 | 6 Days | 3 Mar 2025 | 4 Mar 2025 | 20 | 4 Mar 2025 |
| **Sprint-3** | 20 | 6 Days | 5 Mar 2025 | 6 Mar 2025 | 25 | 6 Mar 2025 |
| **Sprint-4** | 20 | 6 Days | 7 Mar 2025 | 8 mar 2025 | 20 | 8 mar 2025 |